## Slide 1
STAKEHOLDER MANAGEMENT
PARTNER: IHF asbl
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.

## Slide 2
Objectives and Goals
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
At the end of this module you will be able to:
identify key stakeholders;
how to assess their power, influence and interest;
how mobilize others with inspiration, persuasion, effective communication and an effective use of the media.

## Slide 3
Unit 1 – Stakeholder Management
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Stakeholder management, an introduction
Stakeholder management is the process by which you organize, monitor and improve your relationships with your stakeholders.
It involves systematically identifying stakeholders; analyzing their needs and expectations; and planning and implementing various tasks to engage with them. A good stakeholder management process will be the means through which you are able to coordinate your interactions and asses the status and quality of your relationship with various stakeholders

## Slide 4
Unit 1 – Stakeholder Management
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Stakeholders Identification
The project Stakeholders are:
Those who might be impacted by the activities of the project
Those who might have an impact and/or an interest on the activities of the project
I.E.: groups of interest, third sector, public authorities, civil society, investors, academia, competitors and partners, etc.

## Slide 5
Unit 1 – Stakeholder Management
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Stakeholders Identification – example
In Young Farmer project
Objective: developing, test and promote innovative learning solutions targeted to young farmers on digital integration and digital entrepreneurship in farming
Target Group: university students, fresh graduates in agronomy or similar,
Stakeholders: those who are interested, affected and can influence
Such as??

## Slide 6
Unit 1 – Stakeholder Management
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Stakeholders Identification Tool
The Power/Interest Matrix (Johnson and Scholes, 1999)
Few other sources:
Jeston, J. and Nelis, J. (2008) Business Project Management, Butterworth-Heinemann. pg, 271 - 276.
Dragan Z. Milosevic (2003) Project Management ToolBox: Tools and Techniques for the Practicing Project Manager , John Wiley & Sons, pg. 77.
OGC, Managing Successful Programmes, London: TSO, 2007, pg. 51. Latest edition Managing successful programmes

## Slide 7
Unit 1 – Stakeholder Management
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Stakeholders Identification Tool
This tool is both fluid and dynamic:

## Slide 8
Unit 1 – Stakeholder Management
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Stakeholders Assessment Tool
After proper identification of the most relevant stakeholders, the below matrix is used to monitor, assess, and evaluate their current level of engagement compared to desired level.
For high priority stakeholders (i.e. Supportive), a situation like in the case of STKH 1 is much more alarming than the case of STKH 3 – being the fact that an overall resistance / disinterest compromises the efforts of the organisation more than what could do a sense of unawareness.
Clearly, the favourable scenario is when D and C match the same box – which means that the engagement strategies are aligning to expectations.

## Slide 9
Unit 1 – Stakeholder Management
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Stakeholders Assessment Tool
SK | Unaware | Resistant | Neutral | Supportive | Leading
SK1 | C |  |  |  | D
SK 2 |  |  | C | D | 
SK 3 |  |  |  | D / C | 
… | … |  |  |  | 
SK n |  |  |  |  | 
Source: PMBOK® Guide – Sixth Edition (2017)
The Stakeholders Engagement Matrix:
Desired (D)/Current (C) engagement

## Slide 10
Unit 2 – Mobilizing Others
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Mobilizing Others in EntreComp
Mobilizing Others is part of the EntreComp Framework.
This skill has to do with the ability to inspire and motivate relevant stakeholders to get the support needed in achieving valuable outcomes.
One must make sure to demonstrate effective communication, persuasion, negotiation and leadership.

## Slide 11
Unit 2 – Mobilizing Others
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
How Mobilizing Others?
1. INSPIRE AND GET INSPIRED!
2. PERSUADE!
3. COMMUNICATE EFFECTIVELY!
4. USE MEDIA EFFECTIVELY!

## Slide 12
Unit 2 – Mobilizing Others
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Inspire and get Inspired!
Inspiration is key to business success.
Show enthusiasm for challenges and be actively involved in creating value for others!

## Slide 13
Unit 2 – Mobilizing Others
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Inspire and get Inspired!

## Slide 14
Unit 2 – Mobilizing Others
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Persuade!
Persuasion is a value creating activity. For instance, in business it consist in selling or trading of a business product, in order to gain profit.
But, what does it mean to persuade and to inspire others in your value-creating activities?
It means to share your idea, in a passionate way, that will inspire others to believe and support your idea as well

## Slide 15
Unit 2 – Mobilizing Others
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Communicate effectively!
Effective communication is about more than just exchanging information. It’s about understanding the emotion and intentions behind the information. As well as being able to clearly convey a message, you need to also listen in a way that gains the full meaning of what’s being said and makes the other person feel heard and understood.
Here some tips for an effectively communication:
Become an engaged listener;
Pay attention to nonverbal signals;
Keep stress in check;
Assert yourself.

## Slide 16
Unit 2 – Mobilizing Others
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.
Use Media Effectively!
Plan!
Consider your Audienece!
Remember that social media is social.
Dedicate time to social media
Experiment!

## Slide 17
Thank You
Natural
The European Commission's support for the production of this publication does not constitute an endorsement of the contents, which reflect the views only of the authors, and the Commission cannot be held responsible for any use which may be made of the information contained therein.